TRAFFIC MANAGEMENT PLAN

# RM 02 Shoulder Bar Marking under 65km/h Zone

| Traffic Management Plan Reference |  |
| --- | --- |
|  | For Office Use Only |
| Organisation | Contractor Insert Contractor Name | Client Insert Client Name |
| Contract Name/Number | Insert Contract Name | RCA Consent Reference Insert Where Required |
| Location | Road Name(s) Insert Road Name | Road Level (LV, 1, 2, 3) Level 1 | Speed Limit Insert Speed Limit | From RP Insert R.P |
|  |  |  |  | To RP Insert R.P |
| Description of Activity | This is a mobile operation supported by static signs and delineation. It is used for the marking and re-marking of road shoulder bars using a Type B applicator, Templates and lance or Trolley applicators. |
| Work Programme | Insert Work Programme |
| Proposed/ Restricted Work Hours | Insert proposed or restricted hours of work |
| Traffic Details (Main Route) | AADT Insert AADT ex RCA | Peak Hour Flow Insert Peak Hour Flows ex RCA |

| Proposed Traffic Management Method | Active: Equipment: Static Advance Warning Sign - TW1.4 “Road Marking” sign with Next (x km) supplementary plate (Max distance of 4km). Works End signs - Static TW16 “Works End” signs on all site exits. Shadow Vehicle - Complete with TW34 “Pass with Care” sign, TW26 “Road Works” sign and two flashing amber beacons that are visible from both directions of travel (arrow board optional). Delineation 900mm cones are used for workplace delineation. 450mm cones may be used to protect wet markings. Method: All vehicles will travel with the flow of traffic. Advanced warning signs are placed and shadow vehicle takes position. After the set up of advanced warning signs, 900 mm cones are installed between the shadow vehicle and the applicator - either the applicator operator or the shadow vehicle driver places cones. Following setup a minimum lane width of 3m is required for traffic to pass through the work site (motorists should be able to move past the operation as they would any other slow moving vehicle). If the remaining lane width is between 2.75m and 3m, shadow vehicles with an arrow board must display the caution mode instead of the sequential right arrow. Note: Shadow vehicles without an arrow board are restricted to working only when there is 3m of live lane for vehicles to pass. If there is poor visibility revert to a static closure. Hatchings are painted using a shadow vehicle to assist with traffic co-ordination. Shadow vehicle will remain 40 - 60 metres behind Applicator with distance increasing as Applicator moves ahead. At times the applicator must work in close proximity to the live lane (the type of equipment used will determine this proximity). When working close to the live lane the 1 metre safety zone may be reduced to 500 mm provided there is a spotter for the applicator/operator to minimise risks. All the vehicles in the operation travel close to the edge line, maintaining consistency in traffic flows. The marking operation takes place on the shoulder and vehicles pass on the right. If there is poor visibility due to weather work should cease. Where there is no clear sight distance (CSD) due to vertical and horizontal curves (corners and hills) lead and tail pilot vehicles must be used. Cones are retrieved before the removal of any advanced warning signs. All flashing amber beacons will be left on until vehicles have merged with traffic. |
| --- | --- |
|  | Unattended: N/A |
|  | Night: As per “Active” above. |
| Proposed Speed Restrictions | N/A |
| Positive Traffic Management Measures | N/A |
| Contingency Plans | In the event of a “Major Incident” (Fatality, serious harm injury [real or potential] or significant property damage): The site will be secured to prevent the prospect of further injury or damage The emergency services will be notified The Engineer / RCA will be notified. In the event of an “Incident” (Non injury accident or structural failure of the road): The site will be secured to prevent the prospect of further injury or damage The Engineer / RCA will be notified. In the event of “Significant delays” to road users, (10 or more vehicles) the activity will be halted and equipment removed from the “live lane”. The activity will only recommence when the traffic queue has cleared and traffic volumes have reduced to a point where the delay is unlikely to be repeated. |
| Public Notification | N/A |
| Personal Safety | All staff will operate in terms of this approved Traffic Management Plan, the intent of the NZTA CoPTTM and the Company’s Health and Safety Management Plan for this type of operation. |
| On-Site Monitoring | All sites will be continuously monitored by the site STMS, site TC, site supervisor and / or other staff involved in the process and as dictated by the traffic volumes, weather conditions, etc. |
| Other Information (eg. delay calcs, EED issues, temporary speed issues, etc) | N/A |
| Layout Diagrams | See attached diagram at back of this TMP. |
| EED Applicable? | No | Attached No |
| Traffic Controllers | Name (STMS): Insert details Cert No: Insert details | Phone (24 hours) Insert details |
|  | Name (TC) Insert details Cert No: Insert details | Phone (24 hours) Insert details |
| TMP prepared accurately to represent site conditions and submitted by | Contractor/Applicant Insert details Cert No: Insert details | Date Insert details |
| Requires Amendment | Engineer Insert details Cert No: Insert details | Date Insert details |
| This TMP is Approved on the Following Basis To the best of the approving Engineer’s judgment this TMP conforms to the requirements of the NZTA CoPTTM. This plan is approved on the basis that the activity, the location and the road environment have been correctly represented by the applicant. Any inaccuracy in the portrayal of this information is the responsibility of the applicant. The STMS for the activity is reminded that it is the STMS’s duty to “Postpone, cancel or modify operations due to the adverse traffic, weather or other conditions that affect the safety of this site” (reference A4.5). Approving Engineer: (Name and Certificate Number) (Signature) |
| Acceptance by TMC | TMC: Insert details Cert No: Insert details Signature: | Date: Insert details |